TEST EXECUTION REPORT OrangeHRM Demo Application

Prepared for: QA Manual & Automation Testing Initiative

| Document Title | OrangeHRM Test Execution Report |
| --- | --- |
| Project Name | OrangeHRM HR Management System — QA Manual & Automation Testing Initiative |
| Application Under Test (AUT) | OrangeHRM Demo Application — https://opensource-demo.orangehrmlive.com/ |
| Reference Documentation | OrangeHRM Help Center and User Guide |
| Project Type | End-to-End QA — Manual Test Design with Automation Execution Framework |
| Modules in Scope | Login, Dashboard, Admin, PIM, Leave, Recruitment, Directory, Logout |
| Test Automation Stack | Selenium WebDriver, Java, Maven, TestNG, Cucumber BDD, Extent Reports, Jenkins CI/CD |
| API Testing Stack | Postman, Rest Assured |
| Execution Cycle Period | 2026-06-02 to 2026-06-11 |
| Report Generated On | 2026-06-12 |
| Prepared By | Parth Gawli |
| Reviewed By |  |
| Document Version | 1.0 |
| Source Artifacts | QA_Testing_Workbook, Defect_Management, RTM |

CONFIDENTIAL – FOR INTERNAL PROJECT USE ONLY

# Index

| Sr No. | Topic |
| --- | --- |
| 1 | Executive Summary |
| 2 | Test Execution Summary |
| 3 | Module-wise Results |
| 4 | Testing Types Executed |
| 5 | Requirement Traceability Summary |
| 6 | Defect Summary |
| 7 | Automation Execution Summary |
| 8 | API Testing Summary |
| 9 | Jenkins CI/CD Summary |
| 10 | Execution Evidence Placeholders |
| 11 | Key Observations |
| 12 | Conclusion & QA Sign-Off |

# 1. Executive Summary

This report summarizes the end-to-end test execution cycle performed on the OrangeHRM Demo Application across eight functional modules: Login, Dashboard, Admin, PIM, Leave, Recruitment, Directory, and Logout. The testing effort was driven by a Requirement Traceability Matrix (RTM) covering 21 functional requirements, decomposed into 40 test scenarios and executed through 120 detailed test cases spanning Smoke, Functional, Validation, Regression, Security, and UI test types.

All 120 test cases were executed and achieved a Pass status, resulting in an overall pass rate of 100%. In parallel with scripted execution, supplementary exploratory and regression testing identified 10 defect-management entries — 6 Bugs, 2 Observations, and 2 Enhancement requests — which have been logged, triaged, and tracked through the Defect Management Register and Bug Tracking Log.

The test automation framework (Selenium WebDriver with Java, orchestrated via Maven and TestNG, with Cucumber BDD feature files) executed the full regression suite, with results consolidated into Extent Reports and integrated into a Jenkins CI/CD pipeline for continuous validation. API-level checks using Postman and Rest Assured were performed for backend-dependent modules (Admin, PIM, Leave, and Recruitment) to validate data integrity alongside UI-level outcomes.

Overall Assessment: The OrangeHRM application demonstrated stable functional behavior across all tested modules during this execution cycle, with 100% scripted test case pass rate and 21/21 functional requirements traced as "Covered" in the RTM. Open defects are tracked for resolution and do not block release readiness for the modules covered in this cycle, subject to closure of the 2 Critical and 2 High severity items noted in Section 7.

# 2. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total Functional Requirements (RTM) | 21 |
| Total Test Scenarios Designed | 40 |
| Total Test Cases Executed | 120 |
| Test Cases Passed | 120 |
| Test Cases Failed | 0 |
| Test Cases Blocked / Not Executed | 0 |
| Overall Pass Rate | 100% |
| Total Modules Covered | 8 |
| Total Defects Logged | 10 |
| Resolved / Closed Defects | 3 (30%) |
| Open / In-Progress / Assigned / Retest Defects | 7 (70%) |

Note: A 100% scripted pass rate does not imply a defect-free application. Defects were surfaced through complementary exploratory testing, regression cycles, and API-level validation performed alongside the documented 120 test cases.

# 3. Module-wise Results

| Module | Req (FR) | Scenarios (TS) | Exec | Passed | Failed | Pass Rate | Defects | Ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Login | 4 | 5 | 15 | 15 | 0 | 100% | 1 | BUG-001 |
| Dashboard | 2 | 5 | 15 | 15 | 0 | 100% | 1 | BUG-002 |
| Admin | 3 | 5 | 15 | 15 | 0 | 100% | 2 | BUG-006, ENH-001 |
| PIM | 3 | 5 | 15 | 15 | 0 | 100% | 1 | BUG-003 |
| Leave | 3 | 5 | 15 | 15 | 0 | 100% | 1 | BUG-004 |
| Recruitment | 3 | 5 | 15 | 15 | 0 | 100% | 2 | BUG-005, ENH-002 |
| Directory | 2 | 5 | 15 | 15 | 0 | 100% | 1 | OBS-001 |
| Logout | 1 | 5 | 15 | 15 | 0 | 100% | 1 | OBS-002 |
| Total | 21 | 40 | 120 | 120 | 0 | 100% | 10 | — |

# 4. Testing Types Executed

| Test Type | Count | % | Primary Purpose |
| --- | --- | --- | --- |
| Validation | 37 | 30.8% | Verify mandatory fields, input formats, and error handling |
| Regression | 31 | 25.8% | Confirm existing functionality remains stable after changes |
| Functional | 21 | 17.5% | Verify core business workflows operate as specified |
| Security | 18 | 15.0% | Verify access control, session handling, and role-based restrictions |
| Smoke | 8 | 6.7% | Verify critical "happy path" flows per module |
| UI | 5 | 4.2% | Verify layout, responsiveness, and visual elements |
| Total | 120 | 100% | — |

# 5. Requirement Traceability Summary

The RTM maps 21 functional requirements across all 8 in-scope modules. Each requirement is linked to a primary test scenario and representative test case, with a Coverage Status of Covered recorded for all 21 entries.

| Req ID | Description | Scenario ID | Test Case ID | Module | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-LOGIN-001 | User shall authenticate successfully... | TS-LOGIN-001 | TC-LOGIN-001 | Login | High | Covered |
| FR-LOGIN-002 | System shall display an error for invalid login... | TS-LOGIN-002 | TC-LOGIN-002 | Login | High | Covered |
| FR-LOGIN-003 | User shall be able to initiate password recovery... | TS-LOGIN-003 | TC-LOGIN-003 | Login | Medium | Covered |
| FR-LOGIN-004 | Successful authentication shall redirect... | TS-LOGIN-004 | TC-LOGIN-004 | Login | High | Covered |
| FR-DASH-001 | Dashboard shall show role-based summary... | TS-DASH-001 | TC-DASH-001 | Dashboard | Medium | Covered |
| FR-DASH-002 | Dashboard shall provide navigation... | TS-DASH-002 | TC-DASH-002 | Dashboard | Medium | Covered |
| FR-ADMIN-001 | Admin module shall allow searching... | TS-ADMIN-001 | TC-ADMIN-001 | Admin | Medium | Covered |
| FR-ADMIN-002 | Admin module shall allow creation... | TS-ADMIN-002 | TC-ADMIN-002 | Admin | High | Covered |
| FR-ADMIN-003 | Admin module shall allow updating user... | TS-ADMIN-003 | TC-ADMIN-003 | Admin | High | Covered |
| FR-PIM-001 | PIM module shall allow adding a new employee... | TS-PIM-001 | TC-PIM-001 | PIM | High | Covered |
| FR-PIM-002 | PIM module shall allow searching and updating... | TS-PIM-002 | TC-PIM-002 | PIM | High | Covered |
| FR-PIM-003 | PIM module shall allow viewing employee list... | TS-PIM-003 | TC-PIM-003 | PIM | Medium | Covered |
| FR-LEAVE-001 | Leave module shall allow employees to submit... | TS-LEAVE-001 | TC-LEAVE-001 | Leave | High | Covered |
| FR-LEAVE-002 | Leave module shall allow users to view balance... | TS-LEAVE-002 | TC-LEAVE-002 | Leave | Medium | Covered |
| FR-LEAVE-003 | Leave module shall allow authorized users to approve... | TS-LEAVE-003 | TC-LEAVE-003 | Leave | High | Covered |
| FR-RECRUIT-001 | Recruitment module shall allow creation... | TS-RECRUIT-001 | TC-RECRUIT-001 | Recruitment | High | Covered |
| FR-RECRUIT-002 | Recruitment module shall allow adding a candidate... | TS-RECRUIT-002 | TC-RECRUIT-002 | Recruitment | High | Covered |
| FR-RECRUIT-003 | Recruitment module shall allow searching... | TS-RECRUIT-003 | TC-RECRUIT-003 | Recruitment | Medium | Covered |
| FR-DIR-001 | Directory module shall allow searching employees... | TS-DIR-001 | TC-DIR-001 | Directory | Medium | Covered |
| FR-DIR-002 | Directory module shall allow viewing profile... | TS-DIR-002 | TC-DIR-002 | Directory | Medium | Covered |
| FR-LOGOUT-001 | User shall be able to securely log out... | TS-LOGOUT-001 | TC-LOGOUT-001 | Logout | High | Covered |

## 5.1 Extended Coverage Beyond Baseline RTM

The 120-case detailed test workbook expands each scenario into positive, negative, and validation/edge variants, and includes 19 additional test scenarios that were executed but are not yet individually mapped in the baseline RTM.

# 6. Defect Summary

## 6.1 Defect Register

| Defect ID | Category | Module | Summary | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-001 | Bug | Login | Session timeout redirects unexpectedly | High | High | Assigned |
| BUG-002 | Bug | Dashboard | Widgets load slowly | Medium | Medium | In Progress |
| BUG-003 | Bug | PIM | Employee save validation issue | High | High | Open |
| BUG-004 | Bug | Leave | Leave balance mismatch | Critical | Critical | Fixed |
| OBS-001 | Observation | Directory | Search UX improvement | Low | Low | Closed |
| OBS-002 | Observation | Logout | Logout confirmation missing | Low | Medium | Open |
| ENH-001 | Enhancement | Admin | Bulk user import | Medium | Medium | Assigned |
| ENH-002 | Enhancement | Recruitment | Resume preview | Low | Low | In Progress |
| BUG-005 | Bug | Recruitment | Candidate status update fails | Medium | High | Retest |
| BUG-006 | Bug | Admin | Role permission inconsistency | Critical | Critical | Closed |

## 6.2 Bug Tracking & Resolution Log

| ID | Module | Assigned To | Created | Fixed | Retest | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-001 | Login | Backend Team | 2026-06-02 | — | — | Assigned | Developer assigned |
| BUG-002 | Dashboard | Frontend Team | 2026-06-03 | — | — | In Progress | Fix under dev |
| BUG-003 | PIM | HRMS Team | 2026-06-04 | — | — | Open | Awaiting triage |
| BUG-004 | Leave | Backend Team | 2026-06-05 | 2026-06-08 | 2026-06-09 | Fixed | Code fix deployed |
| OBS-001 | Directory | Frontend Team | 2026-06-06 | — | — | Closed | Verified |
| OBS-002 | Logout | Frontend Team | 2026-06-07 | — | — | Open | Awaiting triage |
| ENH-001 | Admin | HRMS Team | 2026-06-08 | — | — | Assigned | Dev assigned |
| ENH-002 | Recruitment | Frontend Team | 2026-06-09 | — | — | In Progress | Fix under dev |
| BUG-005 | Recruitment | HRMS Team | 2026-06-10 | — | 2026-06-10 | Retest | Awaiting validation |
| BUG-006 | Admin | Backend Team | 2026-06-11 | 2026-06-11 | — | Closed | Verified |

## 6.3 Severity and Priority Distribution

| Level | Severity Count | Priority Count |
| --- | --- | --- |
| Critical | 2 | 2 |
| High | 2 | 3 |
| Medium | 3 | 3 |
| Low | 3 | 2 |
| Total | 10 | 10 |

# 7. Automation Execution Summary

| Module | Feature File | Scenarios | Test Cases | Status | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Login | login.feature | 5 | 15 | Executed | 100% |
| Dashboard | dashboard.feature | 5 | 15 | Executed | 100% |
| Admin | admin.feature | 5 | 15 | Executed | 100% |
| PIM | pim.feature | 5 | 15 | Executed | 100% |
| Leave | leave.feature | 5 | 15 | Executed | 100% |
| Recruitment | recruitment.feature | 5 | 15 | Executed | 100% |
| Directory | directory.feature | 5 | 15 | Executed | 100% |
| Logout | logout.feature | 5 | 15 | Executed | 100% |
| Total | 8 Feature Files | 40 | 120 | Executed | 100% |

# 8. API Testing Summary

| Module | Validation Focus | Tools | Outcome |
| --- | --- | --- | --- |
| Admin | User creation, role assignment | Postman, Rest Assured | Consistent with UI results |
| PIM | Employee creation, field-validation | Postman, Rest Assured | Gap consistent with BUG-003 |
| Leave | Leave application, approval | Postman, Rest Assured | Discrepancy consistent with BUG-004 |
| Recruitment | Vacancy creation, candidate status | Postman, Rest Assured | Behavior consistent with BUG-005 |

# 9. Jenkins CI/CD Summary

| Pipeline Stage | Description | Result |
| --- | --- | --- |
| Source Checkout | Pull latest automation framework code | Success |
| Build (Maven) | mvn clean install | Success |
| UI Test Execution | Run TestNG suite with Cucumber runners | Success |
| API Test Execution | Run Rest Assured regression suite | Success |
| Report Generation | Generate and publish Extent Reports | Success |
| Artifact Archival | Archive Extent Reports, execution logs | Success |

# 10. Key Observations

All 120 documented test cases across 8 modules achieved a Pass status.

All 21 functional requirements in the RTM are marked Covered.

10 items are recorded in the Defect Management Register: 6 Bugs, 2 Observations, and 2 Enhancements.

Both Critical-severity defects have reached Fixed/Closed status.

Validation (37) and Regression (31) test types represent 56.7% of total test case coverage.

# 11. Conclusion & QA Sign-Off

This execution cycle confirms that the OrangeHRM Demo Application meets its documented functional requirements across the Login, Dashboard, Admin, PIM, Leave, Recruitment, Directory, and Logout modules, with all 120 scripted test cases passing successfully. The automation framework and CI/CD pipeline executed the full suite without failures, and complementary API testing corroborated UI-level outcomes.

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| QA Engineer (Prepared By) | Parth QA | Completed | 2026-06-12 |
| QA Lead (Reviewed By) | [Pending] | Pending Review | [___] |
| Project Manager (Approved By) | [Pending] | Pending Approval | [___] |