FINAL QA REPORT OrangeHRM Demo Application

Final Project Closure Report — Software Testing Academic Project

# 1. Document Information

| Document Title | OrangeHRM Final QA Report — Project Closure & Test Summary |
| --- | --- |
| Project Name | Software Testing Project — OrangeHRM Demo Application |
| Application Name | OrangeHRM Human Resource Management System |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Document Version | v1.0 — Final |
| Prepared By | Parth Suresh Gawli |
| Review Status | Approved — Final Submission |
| Report Date | June 2026 |
| Document Type | Final Project Closure Report |
| Classification | Academic Project Submission / QA Portfolio |

CONFIDENTIAL – FOR INTERNAL PROJECT USE ONLY

# Index

| Sr No. | Topic |
| --- | --- |
| 1 | Document Information |
| 2 | Executive Summary |
| 3 | Project Overview |
| 4 | Testing Strategy & Methodology |
| 5 | Testing Scope |
| 6 | Project Deliverables Summary |
| 7 | Requirement Traceability & Coverage Summary |
| 8 | Test Design Summary |
| 9 | Test Execution Summary |
| 10 | Defect Management Summary |
| 11 | Automation Testing Summary |
| 12 | API Testing Summary |
| 13 | Jenkins CI/CD Summary |
| 14 | JIRA Agile Testing Summary |
| 15 | AI-Assisted Testing Summary |
| 16 | Test Coverage Summary |
| 17 | Key Challenges & Resolutions |
| 18 | Lessons Learned |
| 19 | Project Outcomes & Achievements |
| 20 | Recommendations |
| 21 | Conclusion |

# 2. Executive Summary

This document constitutes the Final Project Closure Report for the Software Testing academic project conducted on the OrangeHRM Demo Application (https://opensource-demo.orangehrmlive.com). OrangeHRM is a widely-used open-source Human Resource Management System, and its publicly accessible demonstration environment provided an ideal platform for applying and demonstrating a full spectrum of software quality assurance methodologies, tools, and frameworks. This report consolidates all testing activities, deliverables, results, and outcomes achieved throughout the project lifecycle.

The primary objective of this project was to design, execute, and manage a comprehensive software testing engagement covering manual testing, automation testing, API testing, continuous integration and delivery (CI/CD) pipeline implementation, Agile project management, defect lifecycle management, and AI-assisted testing activities. The project was structured to simulate a real-world QA engagement aligned with industry-standard practices and methodologies, enabling demonstrable application of theoretical knowledge.

The testing scope encompassed eight functional modules of the OrangeHRM application: Login, Dashboard, Admin, PIM (Personnel Information Management), Leave, Recruitment, Directory, and Logout. A total of 21 functional requirements were identified, documented, and traced throughout the testing lifecycle. These requirements were expanded into 40 test scenarios and further decomposed into 120 detailed test cases, achieving 100% requirement coverage and a 100% test execution pass rate.

The automation testing effort was implemented using a robust Selenium WebDriver framework built in Java with Maven, structured using the Page Object Model (POM) design pattern. The framework incorporated TestNG as the test execution engine, Cucumber BDD for behavior-driven test specifications, and Extent Reports for professional HTML-based reporting. This combination of tools produced a maintainable, scalable, and industry-aligned automation solution.

API testing was conducted using Postman for exploratory API validation and Rest Assured for automated API test execution within the Java framework. API tests validated authentication endpoints, employee data management APIs, and leave management service endpoints, ensuring backend service reliability and correctness independent of UI interactions.

A Jenkins CI/CD pipeline was configured to automate the build, test execution, and report publishing lifecycle. This enabled continuous feedback on code quality and test results, simulating an enterprise-grade delivery pipeline. JIRA was utilized for Agile sprint planning, user story management, task tracking, and sprint reporting, aligning the project with contemporary Agile QA practices.

AI-assisted testing tools, including ChatGPT and GitHub Copilot, were leveraged throughout the project to accelerate test case generation, automation script development, documentation drafting, and exploratory analysis. The application of AI tooling demonstrated measurable productivity improvements while highlighting areas requiring human QA judgment.

The project was completed successfully, with all planned deliverables produced, all requirements covered, and all testing objectives met. This report provides a professional record of the complete project, suitable for academic submission and QA portfolio presentation.

# 3. Project Overview

## 3.1 Application Description

OrangeHRM is an open-source Human Resource Management System designed to streamline HR processes including employee management, leave administration, recruitment, performance tracking, and organizational reporting. The demonstration version of OrangeHRM, hosted at https://opensource-demo.orangehrmlive.com, provides a fully functional environment with pre-populated data, making it an ideal target for software testing practice and portfolio development.

The application is a web-based system built on a multi-tier architecture with a browser-based user interface, RESTful API backend services, and a relational database layer. It supports multiple user roles including Administrator, ESS (Employee Self-Service), and Supervisor, each with distinct access permissions and functional capabilities.

## 3.2 Business Purpose

OrangeHRM serves as a centralized platform for HR departments to manage the complete employee lifecycle from recruitment and onboarding through to performance management and separation. Core business functions supported include workforce administration, leave and attendance tracking, recruitment pipeline management, organizational reporting, and system configuration. From a testing perspective, the application presents a rich set of business workflows, data validations, role-based access controls, and integration touchpoints that provide comprehensive coverage opportunities for QA activities.

## 3.3 Project Goals

The following goals were established at project inception and used to guide all testing activities:

1. Achieve complete traceability from business requirements through test scenarios to executed test cases.

2. Design and execute a minimum of 120 test cases covering all in-scope modules.

3. Implement a production-quality Selenium automation framework using industry-standard design patterns.

4. Validate backend API services using Postman and Rest Assured.

5. Configure a Jenkins CI/CD pipeline to automate test execution and reporting.

6. Apply Agile project management practices using JIRA for sprint planning and tracking.

7. Evaluate and document the application of AI-assisted testing tools in the QA lifecycle.

8. Produce a complete set of professional QA documentation deliverables.

## 3.4 Modules Tested

| # | Module | Description |
| --- | --- | --- |
| 1 | Login | User authentication, credential validation, session management, and access control verification for Admin and ESS user roles |
| 2 | Dashboard | Post-login landing page validation, widget display, navigation menu access, and role-based content rendering |
| 3 | Admin | System administration functions including user management, job configuration, organization structure, and system settings |
| 4 | PIM (Personnel Information Management) | Employee record management including personal details, job information, qualifications, emergency contacts, and reporting hierarchy |
| 5 | Leave | Leave entitlement configuration, leave request submission, approval workflow, leave balance tracking, and leave history reporting |
| 6 | Recruitment | Job vacancy management, candidate application processing, interview scheduling, shortlisting workflow, and hiring decision tracking |
| 7 | Directory | Employee directory search, profile lookup, and organizational chart navigation |
| 8 | Logout | Session termination, back-navigation security, and session expiration behavior |

# 4. Testing Strategy & Methodology

The testing strategy for this project was designed to align with the STLC (Software Testing Life Cycle) framework, ensuring that all phases from requirement analysis through test closure were executed systematically and documented comprehensively. The following methodology phases were followed:

## 4.1 Requirement Analysis

Business and functional requirements were extracted by reviewing the OrangeHRM application features, demo environment behavior, and HRM domain knowledge. Requirements were documented in a Business Requirements Document (BRD) and a Functional Requirements Document (FRD). A total of 21 functional requirements were identified across eight modules, forming the baseline for all subsequent testing activities.

## 4.2 Test Planning

A comprehensive Test Plan was developed defining the testing scope, objectives, approach, entry and exit criteria, resource requirements, risk assessment, and schedule. The Test Plan governed all testing activities and served as the primary reference document for stakeholder alignment.

## 4.3 Test Design

Test design activities produced 40 test scenarios derived from the 21 functional requirements, further elaborated into 120 test cases. Test cases were documented with structured formats including preconditions, step-by-step actions, expected results, and priority ratings. A Requirement Traceability Matrix (RTM) was maintained throughout to ensure complete coverage.

## 4.4 Test Execution

Test execution was conducted in two complementary streams: manual testing and automated testing. Manual testing covered exploratory, functional, regression, and negative test scenarios. Automated testing using Selenium WebDriver covered regression-critical and repetitive scenarios. Defects identified during execution were logged, tracked, and managed through a formal defect lifecycle process.

## 4.5 Defect Management

All defects were documented in a structured Defect Management Workbook with fields including defect ID, title, module, severity, priority, status, steps to reproduce, expected vs. actual results, and resolution details. Defects were classified as Bugs, Observations, or Enhancement requests.

## 4.6 Automation Testing

The Selenium automation framework was implemented in Java using Maven for dependency management. The Page Object Model pattern was applied to ensure maintainability and separation of concerns. TestNG served as the test runner with Cucumber BDD providing human-readable test specifications. Extent Reports generated professional HTML execution reports.

## 4.7 API Testing

API testing was conducted using Postman for manual API exploration and validation, and Rest Assured for automated API test execution integrated with the Maven framework. API tests validated request-response integrity, status codes, data validations, and authentication token management.

## 4.8 CI/CD Testing

A Jenkins pipeline was configured to automatically trigger test execution upon code commits, execute the full test suite, capture execution logs, and publish Extent Reports as build artifacts. This pipeline simulated a continuous testing workflow consistent with DevOps practices.

## 4.9 Reporting

Test progress and outcomes were reported through multiple channels: Extent Reports for automation execution results, Defect Management Workbook for defect tracking, JIRA Sprint Reports for Agile progress visibility, and this Final QA Report for project closure documentation.

## 4.10 STLC Process Flow

┌─────────────────────────────────────────────────────────────────┐
│                    SOFTWARE TESTING LIFE CYCLE                  │
└─────────────────────────────────────────────────────────────────┘

  [Requirement Analysis]
        │
        ▼ Requirements Baselined
  [Test Planning]
        │
        ▼ Test Plan Approved
  [Test Design]
        │
        ├─── Test Scenarios (40)
        ├─── Test Cases (120)
        └─── RTM Completed
        │
        ▼ Test Cases Reviewed & Approved
  [Test Environment Setup]
        │
        ├─── Selenium Framework Configured
        ├─── Postman Collection Prepared
        └─── Jenkins Pipeline Configured
        │
        ▼ Environment Ready
  [Test Execution]
        │
        ├─── Manual Testing
        ├─── Automation Testing (Selenium + Cucumber)
        └─── API Testing (Postman + Rest Assured)
        │
        ▼ Execution Complete
  [Defect Management]
        │
        ├─── Defect Logging
        ├─── Defect Tracking
        └─── Defect Closure
        │
        ▼ Defects Resolved
  [Test Reporting]
        │
        ├─── Execution Reports
        ├─── Defect Reports
        ├─── Coverage Reports
        └─── Final QA Report
        │
        ▼ Report Approved
  [Test Closure]
        │
        └─── Project Sign-Off

# 5. Testing Scope

## 5.1 In Scope

| # | Module | Testing Types Covered |
| --- | --- | --- |
| 1 | Login | Functional, Negative, Security (basic), Automation |
| 2 | Dashboard | Functional, UI Validation, Automation |
| 3 | Admin | Functional, CRUD Operations, Role-Based Access, Automation |
| 4 | PIM | Functional, CRUD Operations, Data Validation, Automation, API |
| 5 | Leave | Functional, Workflow Testing, Data Validation, Automation, API |
| 6 | Recruitment | Functional, Workflow Testing, CRUD Operations, Automation |
| 7 | Directory | Functional, Search Validation, UI Validation |
| 8 | Logout | Functional, Session Management, Security (basic) |

## 5.2 Out of Scope

| # | Exclusion Area | Reason |
| --- | --- | --- |
| 1 | Performance / Load Testing | Requires dedicated tools (JMeter/Gatling) and controlled server access not available on demo environment |
| 2 | Security Penetration Testing | Ethical constraints on public demo environment; beyond academic project scope |
| 3 | Mobile Application Testing | OrangeHRM demo does not provide a native mobile application |
| 4 | Database Direct Access Testing | Database access credentials for demo environment are not publicly available |
| 5 | Third-Party Integration Testing | External integrations (payroll, biometric systems) are not active in demo environment |
| 6 | Performance Module | Module exists in premium version only; not available in open-source demo |
| 7 | Time & Attendance (full scope) | Limited functionality available in demo version; excluded to maintain scope integrity |
| 8 | Localization / Internationalization Testing | Multi-language and regional format testing excluded from current project scope |

# 6. Project Deliverables Summary

| # | Deliverable | Description | Status |
| --- | --- | --- | --- |
| 1 | Test Plan | Comprehensive document defining scope, approach, resources, risks, and schedule | Completed |
| 2 | Business Requirements Document (BRD) | High-level business requirements derived from OrangeHRM features | Completed |
| 3 | Functional Requirements Document (FRD) | Detailed functional specifications for all 21 requirements across 8 modules | Completed |
| 4 | Requirement Traceability Matrix (RTM) | Complete mapping of requirements to test scenarios and test cases with 100% coverage | Completed |
| 5 | Test Scenarios | 40 test scenarios covering all in-scope modules and functional requirements | Completed |
| 6 | Test Cases | 120 detailed test cases with step-by-step instructions, expected results, and priority ratings | Completed |
| 7 | Test Execution Report | Module-wise and overall execution results with pass/fail metrics | Completed |
| 8 | Defect Management Workbook | Structured workbook tracking all defects, observations, and enhancement requests | Completed |
| 9 | Selenium Automation Framework | Java + Maven + TestNG + POM framework with 40+ automated test cases | Completed |
| 10 | Cucumber BDD Implementation | Feature files and step definitions for behavior-driven test specification | Completed |
| 11 | API Testing Artifacts | Postman collection and Rest Assured test scripts for API validation | Completed |
| 12 | Jenkins CI/CD Configuration | Configured Jenkins jobs, pipeline scripts, and build automation | Completed |
| 13 | AI Tool Analysis Report | Documentation of AI tools used, benefits realized, and limitations observed | Completed |
| 14 | Test Coverage Summary | Detailed coverage metrics across requirements, modules, automation, and API | Completed |
| 15 | End-to-End Testing Flow | Documented E2E test flows covering complete business scenarios | Completed |
| 16 | JIRA Sprint Artifacts | Sprint backlog, board screenshots, velocity chart, and sprint closure report | Completed |
| 17 | Extent Reports | HTML automation execution reports generated per test run | Completed |
| 18 | Final QA Report | This document — comprehensive project closure report | Completed |

Deliverables Summary: All 18 planned project deliverables have been completed and are available for review. The deliverables collectively provide complete documentation of the testing engagement from requirement analysis through project closure, demonstrating a professional and structured approach to software quality assurance.

# 7. Requirement Traceability & Coverage Summary

## 7.1 Coverage Overview

| Metric | Value |
| --- | --- |
| Total Functional Requirements Identified | 21 |
| Requirements Covered by Test Cases | 21 |
| Requirements Not Covered | 0 |
| Overall Requirement Coverage | 100% |

## 7.2 Requirement Traceability Matrix Summary

| Req. ID | Requirement Description | Module | Test Scenarios Mapped | Test Cases Mapped | Coverage |
| --- | --- | --- | --- | --- | --- |
| FR-001 | User login with valid credentials | Login | 2 | 6 | 100% |
| FR-002 | User login with invalid credentials | Login | 2 | 5 | 100% |
| FR-003 | Dashboard display post-login | Dashboard | 2 | 4 | 100% |
| FR-004 | Admin user management — Create user | Admin | 2 | 6 | 100% |
| FR-005 | Admin user management — Update/Delete user | Admin | 2 | 6 | 100% |
| FR-006 | Admin job configuration management | Admin | 2 | 5 | 100% |
| FR-007 | PIM — Add new employee | PIM | 2 | 8 | 100% |
| FR-008 | PIM — Edit employee personal details | PIM | 2 | 6 | 100% |
| FR-009 | PIM — Employee search and filtering | PIM | 2 | 5 | 100% |
| FR-010 | PIM — Delete employee record | PIM | 1 | 4 | 100% |
| FR-011 | Leave — Apply for leave | Leave | 2 | 7 | 100% |
| FR-012 | Leave — Leave approval workflow | Leave | 2 | 6 | 100% |
| FR-013 | Leave — Leave balance and entitlement | Leave | 2 | 5 | 100% |
| FR-014 | Leave — Leave history and reporting | Leave | 1 | 4 | 100% |
| FR-015 | Recruitment — Add job vacancy | Recruitment | 2 | 6 | 100% |
| FR-016 | Recruitment — Manage candidate applications | Recruitment | 2 | 7 | 100% |
| FR-017 | Recruitment — Candidate shortlisting workflow | Recruitment | 2 | 5 | 100% |
| FR-018 | Directory — Employee search | Directory | 2 | 5 | 100% |
| FR-019 | Directory — Employee profile view | Directory | 1 | 4 | 100% |
| FR-020 | Navigation — Cross-module navigation | Dashboard | 2 | 4 | 100% |
| FR-021 | Logout — Session termination | Logout | 2 | 6 | 100% |
| TOTAL |  | 8 Modules | 40 Scenarios | 120 Cases | 100% |

## 7.3 RTM Discussion

The Requirement Traceability Matrix was maintained as a living document throughout the project lifecycle and updated at each phase gate. Full bidirectional traceability was established, enabling forward tracing (from requirement to test case) and backward tracing (from test case to originating requirement). This ensured that every test case was justified by a documented requirement, and every requirement was covered by at least one executed test case.

The RTM served as the primary audit instrument for coverage verification, confirming that all 21 functional requirements identified during the analysis phase were addressed in the test design and executed during test execution. No coverage gaps were identified at project closure.

# 8. Test Design Summary

## 8.1 Test Artifact Counts

| Artifact | Count |
| --- | --- |
| Functional Requirements | 21 |
| Modules Covered | 8 |
| Test Scenarios Designed | 40 |
| Test Cases Designed | 120 |
| Positive Test Cases | 78 |
| Negative Test Cases | 30 |
| Edge Case Test Cases | 12 |
| Automated Test Cases | 48 |
| Manual-Only Test Cases | 72 |

## 8.2 Test Case Distribution by Module

| Module | Test Scenarios | Test Cases | Positive | Negative | Edge Cases |
| --- | --- | --- | --- | --- | --- |
| Login | 4 | 11 | 6 | 4 | 1 |
| Dashboard | 4 | 8 | 6 | 1 | 1 |
| Admin | 4 | 11 | 7 | 3 | 1 |
| PIM | 7 | 23 | 15 | 6 | 2 |
| Leave | 7 | 22 | 14 | 6 | 2 |
| Recruitment | 6 | 18 | 12 | 4 | 2 |
| Directory | 3 | 9 | 7 | 1 | 1 |
| Logout | 5 | 18 | 11 | 5 | 2 |
| Total | 40 | 120 | 78 | 30 | 12 |

## 8.3 Test Design Analysis

The test design phase produced a comprehensive and balanced test suite demonstrating effective application of testing techniques including Equivalence Partitioning, Boundary Value Analysis, Decision Table Testing, and State Transition Testing.

Positive test cases (65%) validated that core business workflows functioned as specified under normal operating conditions. Negative test cases (25%) verified that the application responded correctly to invalid inputs, unauthorized access attempts, and boundary violations. Edge case test cases (10%) targeted boundary conditions, data length limits, special character handling, and unusual but valid usage patterns.

The ratio of 120 test cases to 21 requirements (approximately 5.7 test cases per requirement) reflects a thorough and appropriately weighted test design, ensuring that high-complexity modules such as PIM, Leave, and Recruitment received proportionally greater test coverage given their business criticality and functional complexity.

# 9. Test Execution Summary

## 9.1 Overall Execution Results

| Metric | Value |
| --- | --- |
| Total Test Cases Executed | 120 |
| Test Cases Passed | 120 |
| Test Cases Failed | 0 |
| Test Cases Blocked | 0 |
| Test Cases Not Executed | 0 |
| Overall Pass Rate | 100% |
| Execution Cycles Completed | 2 (Initial + Regression) |

## 9.2 Module-Wise Execution Results

| Module | Total TCs | Executed | Passed | Failed | Blocked | Pass Rate |
| --- | --- | --- | --- | --- | --- | --- |
| Login | 11 | 11 | 11 | 0 | 0 | 100% |
| Dashboard | 8 | 8 | 8 | 0 | 0 | 100% |
| Admin | 11 | 11 | 11 | 0 | 0 | 100% |
| PIM | 23 | 23 | 23 | 0 | 0 | 100% |
| Leave | 22 | 22 | 22 | 0 | 0 | 100% |
| Recruitment | 18 | 18 | 18 | 0 | 0 | 100% |
| Directory | 9 | 9 | 9 | 0 | 0 | 100% |
| Logout | 18 | 18 | 18 | 0 | 0 | 100% |
| Total | 120 | 120 | 120 | 0 | 0 | 100% |

## 9.3 Execution by Test Type

| Test Type | Test Cases | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| Functional Testing | 88 | 88 | 0 | 100% |
| Negative / Invalid Input Testing | 20 | 20 | 0 | 100% |
| UI / Navigation Testing | 8 | 8 | 0 | 100% |
| Edge Case Testing | 4 | 4 | 0 | 100% |
| Total | 120 | 120 | 0 | 100% |

## 9.4 Execution Cycle Summary

| Cycle | Purpose | Dates | TCs Executed | Pass | Fail | Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| Cycle 1 | Initial functional execution | Sprint 2–3 | 120 | 114 | 6 | Defects raised and logged |
| Cycle 2 | Regression + defect verification | Sprint 4 | 120 | 120 | 0 | All defects resolved; 100% pass |

## 9.5 Execution Analysis

The initial test execution cycle identified six functional defects across three modules, which were logged, triaged, and assigned for resolution. Following defect resolution and fixes applied by the development team in the demo environment or via test data remediation, a full regression cycle was conducted. The regression execution confirmed that all 120 test cases passed without failure, achieving the 100% pass rate target established in the Test Plan exit criteria.

The execution process validated the completeness of test case design, the accuracy of expected results documented in test cases, and the functional correctness of the OrangeHRM application under the tested scenarios. The two-cycle execution approach ensured confidence in the final test results and provided a clear audit trail from initial execution through defect resolution to final sign-off.

# 10. Defect Management Summary

## 10.1 Defect Statistics

| Metric | Count |
| --- | --- |
| Total Defects Raised | 6 |
| Bugs (Functional Defects) | 3 |
| Observations | 2 |
| Enhancement Requests | 1 |
| Defects Resolved / Closed | 6 |
| Defects Open at Closure | 0 |
| Defect Resolution Rate | 100% |

## 10.2 Severity Distribution

| Severity | Count | Percentage |
| --- | --- | --- |
| Critical | 0 | 0% |
| High | 1 | 17% |
| Medium | 2 | 33% |
| Low | 2 | 33% |
| Observation | 1 | 17% |
| Total | 6 | 100% |

## 10.3 Priority Distribution

| Priority | Count | Percentage |
| --- | --- | --- |
| P1 — Urgent | 0 | 0% |
| P2 — High | 1 | 17% |
| P3 — Medium | 3 | 50% |
| P4 — Low | 2 | 33% |
| Total | 6 | 100% |

## 10.4 Defect Log Summary

| Defect ID | Title | Module | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| DEF-001 | Leave balance does not refresh after leave approval | Leave | High | P2 | Closed |
| DEF-002 | Employee search returns incorrect results with special characters | PIM | Medium | P3 | Closed |
| DEF-003 | Job title dropdown does not persist selection on form navigation | Admin | Medium | P3 | Closed |
| DEF-004 | Dashboard widget misalignment on 1280px screen resolution | Dashboard | Low | P4 | Observation |
| DEF-005 | Recruitment candidate status filter label truncation | Recruitment | Low | P4 | Observation |
| DEF-006 | Add bulk employee import capability via CSV upload | PIM | — | P3 | Enhancement |

## 10.5 Defect Lifecycle

[New] → [Assigned] → [In Progress] → [Fixed] → [Retest] → [Closed]
                                              ↓
                                         [Reopen] → [In Progress]

All six defects followed the standard defect lifecycle from identification through closure. No defects required re-opening following the initial fix verification. The two observation-class items were acknowledged as known UI cosmetic issues inherent to the demo environment and were closed as accepted defects with no functional impact.

## 10.6 Defect Analysis and Lessons Learned

The defect distribution revealed that the Leave and PIM modules were the most defect-prone areas, which is consistent with their higher functional complexity and greater volume of data-driven operations. The absence of critical or high-volume defects indicated an overall stable application, well-suited for a structured testing exercise.

The defect management exercise demonstrated the importance of structured defect reporting with reproducible steps and clear expected vs. actual results documentation. Defect triage meetings, even in the academic context, proved valuable in establishing severity and priority consensus, reinforcing the collaborative nature of real-world QA activities.

# 11. Automation Testing Summary

## 11.1 Framework Overview

The automation testing framework was designed and implemented to reflect industry-standard practices for enterprise Selenium test automation. The framework employs a layered architecture that promotes separation of concerns, code reusability, and long-term maintainability.

## 11.2 Technology Stack

| Component | Technology / Tool | Version |
| --- | --- | --- |
| Programming Language | Java | JDK 17 |
| Build & Dependency Management | Apache Maven | 3.9.x |
| Web Automation Library | Selenium WebDriver | 4.x |
| Test Execution Framework | TestNG | 7.x |
| BDD Framework | Cucumber | 7.x |
| Design Pattern | Page Object Model (POM) | — |
| Reporting | Extent Reports | 5.x |
| Browser Drivers | ChromeDriver (WebDriverManager) | Auto-managed |
| IDE | IntelliJ IDEA / Eclipse | Latest |

## 11.3 Framework Architecture

orangehrm-automation/
│
├── src/
│   ├── main/
│   │   └── java/
│   │       └── com.orangehrm/
│   │           ├── pages/              # Page Object Classes
│   │           │   ├── LoginPage.java
│   │           │   ├── DashboardPage.java
│   │           │   ├── AdminPage.java
│   │           │   ├── PIMPage.java
│   │           │   ├── LeavePage.java
│   │           │   ├── RecruitmentPage.java
│   │           │   └── DirectoryPage.java
│   │           ├── utils/              # Utility Classes
│   │           │   ├── DriverManager.java
│   │           │   ├── ExcelUtils.java
│   │           │   ├── WaitUtils.java
│   │           │   └── ScreenshotUtils.java
│   │           └── config/             # Configuration
│   │               └── ConfigReader.java
│   │
│   └── test/
│       └── java/
│           └── com.orangehrm/
│               ├── tests/              # TestNG Test Classes
│               ├── stepdefinitions/    # Cucumber Step Definitions
│               └── runners/            # Test Runners
│
├── features/                           # Cucumber Feature Files
│   ├── Login.feature
│   ├── Admin.feature
│   ├── PIM.feature
│   ├── Leave.feature
│   └── Recruitment.feature
│
├── resources/
│   ├── config.properties               # Environment Configuration
│   └── testng.xml                      # TestNG Suite Configuration
│
├── reports/                            # Extent HTML Reports (Generated)
├── screenshots/                        # Failure Screenshots (Generated)
└── pom.xml                             # Maven Project Descriptor

## 11.4 Automation Coverage

| Module | Total TCs | Automated TCs | Automation % |
| --- | --- | --- | --- |
| Login | 11 | 8 | 73% |
| Dashboard | 8 | 5 | 63% |
| Admin | 11 | 7 | 64% |
| PIM | 23 | 12 | 52% |
| Leave | 22 | 8 | 36% |
| Recruitment | 18 | 5 | 28% |
| Directory | 9 | 3 | 33% |
| Logout | 18 | 0 | 0% |
| Total | 120 | 48 | 40% |

## 11.5 Cucumber BDD Feature Summary

| Feature File | Scenarios | Steps | Status |
| --- | --- | --- | --- |
| Login.feature | 8 | 32 | Passing |
| Admin.feature | 7 | 35 | Passing |
| PIM.feature | 12 | 60 | Passing |
| Leave.feature | 8 | 40 | Passing |
| Recruitment.feature | 5 | 28 | Passing |
| Dashboard.feature | 5 | 20 | Passing |
| Directory.feature | 3 | 15 | Passing |
| Total | 48 | 230 | 100% Passing |

## 11.6 Screenshot Placeholders

Description:
Displays the complete Selenium automation framework structure
including Page Objects, Test Classes, Utilities, Configuration
Files, and Reporting Components as visible in the IDE project
explorer (IntelliJ IDEA / Eclipse).

Description:
Displays the Extent Reports HTML dashboard showing automation
execution results, test pass/fail metrics, test category breakdown,
and individual test case execution logs with timestamps.

# 12. API Testing Summary

## 12.1 API Testing Approach

API testing was conducted as a parallel stream to UI-based functional testing, targeting OrangeHRM's RESTful backend services directly. Two complementary tools were employed to provide both exploratory and automated API test capabilities.

Postman was used for initial API exploration, endpoint discovery, request construction, and manual validation. Postman's built-in JavaScript test scripting capabilities were used to write assertions on response status codes, response body content, data types, and response time thresholds.

Rest Assured was employed for automated API testing integrated within the Java Maven framework. This enabled API tests to be version-controlled, executed as part of the CI/CD pipeline, and reported through the same Extent Reports infrastructure as UI automation tests.

## 12.2 API Endpoints Tested

| # | Endpoint | HTTP Method | Purpose | Validation |
| --- | --- | --- | --- | --- |
| 1 | `/api/v2/auth/login` | POST | User authentication and token generation | Status 200, token returned |
| 2 | `/api/v2/pim/employees` | GET | Retrieve employee list | Status 200, array response |
| 3 | `/api/v2/pim/employees` | POST | Create new employee record | Status 200, employee ID returned |
| 4 | `/api/v2/pim/employees/{id}` | GET | Retrieve specific employee | Status 200, correct employee data |
| 5 | `/api/v2/pim/employees/{id}` | PUT | Update employee details | Status 200, updated data confirmed |
| 6 | `/api/v2/pim/employees/{id}` | DELETE | Delete employee record | Status 200, deletion confirmed |
| 7 | `/api/v2/leave/leaveRequests` | GET | Retrieve leave requests | Status 200, list returned |
| 8 | `/api/v2/leave/leaveTypes` | GET | Retrieve available leave types | Status 200, types listed |
| 9 | `/api/v2/recruitment/vacancies` | GET | Retrieve job vacancies | Status 200, vacancies listed |
| 10 | `/api/v2/admin/users` | GET | Retrieve system users | Status 200, user list returned |

## 12.3 API Test Results

| Category | Count |
| --- | --- |
| Total API Test Cases | 25 |
| Passed | 25 |
| Failed | 0 |
| API Pass Rate | 100% |
| Postman Collection Requests | 10 |
| Rest Assured Automated Scripts | 15 |

## 12.4 API Validation Types Applied

| Validation Type | Description | Coverage |
| --- | --- | --- |
| Status Code Validation | HTTP response code verification (200, 201, 400, 401, 404) | All endpoints |
| Response Body Validation | JSON key-value and data type assertions | All endpoints |
| Schema Validation | JSON schema structure validation | Key endpoints |
| Authentication Token Validation | Bearer token presence and usage | All secured endpoints |
| Response Time Validation | Response time under 3000ms threshold | All endpoints |
| Negative / Error Response Validation | Correct error messages for invalid requests | Selected endpoints |

## 12.5 Screenshot Placeholders

╔════════════════════════════════════════════════════════════════╗
║              [Insert Screenshot – Postman Collection]          ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the organized Postman collection showing all API requests,
test scripts, pre-request scripts, assertions, environment
variables, and collection-level configuration for OrangeHRM
API testing.

╔════════════════════════════════════════════════════════════════╗
║            [Insert Screenshot – API Execution Results]         ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays Postman Collection Runner execution results and/or Rest
Assured test execution output showing all 25 API test cases passed
with successful status code and response body validations.

# 13. Jenkins CI/CD Summary

## 13.1 CI/CD Implementation Overview

A Jenkins Continuous Integration and Continuous Delivery pipeline was configured to automate the build, test execution, and reporting lifecycle for the OrangeHRM automation framework. Jenkins was set up on a local development environment and configured to monitor the source code repository for changes, triggering automated builds and test runs upon code commits.

The CI/CD implementation demonstrated the integration of software testing into a modern DevOps-aligned delivery pipeline, simulating an enterprise continuous testing environment.

## 13.2 Jenkins Configuration Details

| Configuration Item | Details |
| --- | --- |
| Jenkins Version | 2.x LTS |
| Build Tool | Maven (`mvn clean test`) |
| Source Control Integration | Git (local repository / GitHub) |
| Trigger Configuration | Build on commit / Manual trigger |
| Test Framework | TestNG + Cucumber |
| Report Publishing | Extent Reports HTML (Post-build artifact) |
| Build Result Notification | Console output and build status indicator |
| JDK Configuration | JDK 17 |
| Maven Configuration | Maven 3.9.x |

## 13.3 Jenkins Pipeline Stages

Pipeline: OrangeHRM-Automation

Stage 1: Checkout
  └── Pull latest code from repository

Stage 2: Build
  └── mvn clean compile
      └── Download dependencies
      └── Compile Java source files

Stage 3: Test Execution
  └── mvn test -Dsuite=regression
      └── Initialize WebDriver
      └── Execute Cucumber scenarios
      └── Capture screenshots on failure
      └── Generate TestNG results

Stage 4: Report Generation
  └── Extent Reports HTML generated
  └── TestNG results XML produced

Stage 5: Publish Reports
  └── Archive Extent Report as build artifact
  └── Publish TestNG results to Jenkins dashboard

Stage 6: Build Status
  └── SUCCESS / FAILURE notification

## 13.4 Build Execution Summary

| Build # | Trigger | Duration | Test Cases | Passed | Failed | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Build 1 | Manual | 4m 32s | 48 | 42 | 6 | UNSTABLE |
| Build 2 | Manual | 4m 18s | 48 | 48 | 0 | SUCCESS |
| Build 3 | Commit | 4m 25s | 48 | 48 | 0 | SUCCESS |
| Build 4 | Commit | 4m 21s | 48 | 48 | 0 | SUCCESS |
| Build 5 | Manual | 4m 15s | 48 | 48 | 0 | SUCCESS |

## 13.5 Screenshot Placeholders

╔════════════════════════════════════════════════════════════════╗
║               [Insert Screenshot – Jenkins Dashboard]          ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the Jenkins main dashboard showing the configured
OrangeHRM automation job with build history, last success/failure
indicators, and project configuration summary.

╔════════════════════════════════════════════════════════════════╗
║         [Insert Screenshot – Jenkins Build Console Output]     ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the Jenkins build console output showing Maven compilation
logs, ChromeDriver initialization, Cucumber scenario execution,
TestNG result summary, and successful BUILD SUCCESS completion
message.

╔════════════════════════════════════════════════════════════════╗
║             [Insert Screenshot – Jenkins Build Success]        ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the completed Jenkins build page showing green BUILD
SUCCESS status, test pass rate metrics, build duration, and
links to the published Extent Report artifact.

# 14. JIRA Agile Testing Summary

## 14.1 Agile Methodology Overview

The project was managed using an Agile Scrum framework, with JIRA serving as the primary project management and tracking tool. The project was organized into four two-week sprints, each containing a defined set of user stories, QA tasks, and deliverable milestones. Sprint ceremonies including sprint planning, daily standups, sprint review, and sprint retrospective were simulated within the academic context to build familiarity with Agile QA practices.

## 14.2 Sprint Summary

| Sprint | Goal | Duration | Stories | Tasks | Completion |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Requirements & Test Planning | 2 weeks | 3 | 8 | 100% |
| Sprint 2 | Test Design & Manual Execution (Cycle 1) | 2 weeks | 5 | 15 | 100% |
| Sprint 3 | Automation, API, CI/CD Implementation | 2 weeks | 6 | 18 | 100% |
| Sprint 4 | Regression, Defect Closure & Reporting | 2 weeks | 4 | 12 | 100% |
| Total |  | 8 weeks | 18 | 53 | 100% |

## 14.3 User Story Summary

| Story ID | Title | Module | Story Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| US-001 | Define project scope and test strategy | Project | 3 | Sprint 1 | Done |
| US-002 | Document BRD and FRD | Project | 5 | Sprint 1 | Done |
| US-003 | Develop RTM and test scenarios | Project | 5 | Sprint 1 | Done |
| US-004 | Author detailed test cases | All Modules | 8 | Sprint 2 | Done |
| US-005 | Execute manual test cases — Cycle 1 | All Modules | 8 | Sprint 2 | Done |
| US-006 | Log and manage defects | All Modules | 3 | Sprint 2 | Done |
| US-007 | Set up Selenium automation framework | Automation | 8 | Sprint 3 | Done |
| US-008 | Implement Cucumber BDD scenarios | Automation | 5 | Sprint 3 | Done |
| US-009 | Develop Rest Assured API test suite | API Testing | 5 | Sprint 3 | Done |
| US-010 | Configure Jenkins CI/CD pipeline | CI/CD | 5 | Sprint 3 | Done |
| US-011 | Execute regression test cycle | All Modules | 5 | Sprint 4 | Done |
| US-012 | Verify defect fixes | All Modules | 3 | Sprint 4 | Done |
| US-013 | Compile AI tool analysis | Documentation | 3 | Sprint 4 | Done |
| US-014 | Prepare Final QA Report | Documentation | 5 | Sprint 4 | Done |

## 14.4 Agile Metrics

| Metric | Value |
| --- | --- |
| Total Story Points Planned | 71 |
| Total Story Points Completed | 71 |
| Sprint Velocity (Average) | 17.75 points per sprint |
| User Stories Completed | 14 / 14 |
| Tasks Completed | 53 / 53 |
| Sprint Goal Achievement | 4 / 4 sprints |

## 14.5 Screenshot Placeholders

╔════════════════════════════════════════════════════════════════╗
║                 [Insert Screenshot – JIRA Backlog]             ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the JIRA project backlog showing all 14 user stories
organized by priority with story point estimates, acceptance
criteria, and sprint assignment. Stories are shown in their
final "Done" status.

╔════════════════════════════════════════════════════════════════╗
║                [Insert Screenshot – Sprint Board]              ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the JIRA Scrum board for one active sprint, showing
tasks distributed across To Do, In Progress, In Review, and
Done columns, demonstrating active sprint management.

╔════════════════════════════════════════════════════════════════╗
║               [Insert Screenshot – Sprint Report]              ║
╚════════════════════════════════════════════════════════════════╝

Description:
Displays the JIRA Sprint Report for a completed sprint, showing
the burndown chart, completed vs. incomplete stories, and sprint
velocity metrics.

The JIRA sprint artifacts provide a complete visual record of Agile project management practices applied throughout the project. The consistent achievement of sprint goals across all four sprints demonstrates effective planning, execution, and adaptive management throughout the project lifecycle.

# 15. AI-Assisted Testing Summary

## 15.1 AI Tools Utilized

| Tool | Provider | Primary Usage |
| --- | --- | --- |
| ChatGPT (GPT-4) | OpenAI | Test case generation, documentation drafting, defect reporting assistance |
| GitHub Copilot | GitHub / OpenAI | Automation code generation, step definition suggestions, utility class authoring |
| Claude AI | Anthropic | Report writing assistance, RTM structuring, test scenario brainstorming |

## 15.2 AI Application by Activity

| Testing Activity | AI Tool Applied | Contribution | Human Oversight Required |
| --- | --- | --- | --- |
| Test Case Generation | ChatGPT | Generated initial test case drafts for all modules | Yes — review and customization needed |
| BDD Scenario Writing | ChatGPT / Copilot | Drafted Given-When-Then scenarios from requirements | Yes — domain validation required |
| Page Object Code | GitHub Copilot | Generated boilerplate POM classes with locator suggestions | Yes — locator accuracy verification |
| Step Definitions | GitHub Copilot | Auto-completed step definition method stubs | Yes — logic implementation required |
| Defect Reports | ChatGPT | Structured defect templates and reproduction steps | Minimal — mostly accurate |
| Test Plan Drafting | ChatGPT | Provided structured test plan outline and content | Yes — project-specific customization needed |
| API Test Scripts | ChatGPT | Generated Rest Assured code snippets | Yes — endpoint-specific adaptation needed |
| RTM Construction | Claude AI | Organized requirement-to-test-case mapping structure | Yes — accuracy verification essential |
| Final QA Report | Claude AI | Structured and drafted professional report content | Yes — data accuracy and review required |

## 15.3 AI Benefits Observed

Significant time savings were realized through AI-assisted test case drafting, with initial test case structures generated in minutes rather than hours. AI tools demonstrated strong capability in producing professional, structured documentation and identifying test scenarios that might have been overlooked through purely manual analysis. Code generation assistance through GitHub Copilot accelerated the automation framework development, particularly for repetitive boilerplate code such as page object class structures and utility methods.

AI tools also assisted in maintaining consistent terminology and formatting across all documentation deliverables, contributing to a more professional overall documentation suite.

## 15.4 AI Limitations Observed

AI-generated test cases frequently required significant customization to align with the specific OrangeHRM application behavior, demo environment constraints, and project-specific test data. AI-generated locators for Selenium automation were often incorrect or outdated, requiring manual inspection of the application DOM and correction by the tester. AI tools lacked the contextual understanding of the application's business domain needed to assess true defect impact or test case priority without human guidance.

The conclusion drawn from this exercise is that AI tools serve as powerful productivity accelerators for experienced QA professionals, but cannot replace domain knowledge, testing judgment, or hands-on application exploration.

# 16. Test Coverage Summary

## 16.1 Requirement Coverage

| Metric | Value |
| --- | --- |
| Total Requirements | 21 |
| Requirements with Test Cases | 21 |
| Coverage Percentage | 100% |

## 16.2 Module Coverage

| Module | Requirements | Test Cases | Coverage |
| --- | --- | --- | --- |
| Login | 2 | 11 | 100% |
| Dashboard | 2 | 8 | 100% |
| Admin | 3 | 11 | 100% |
| PIM | 4 | 23 | 100% |
| Leave | 4 | 22 | 100% |
| Recruitment | 3 | 18 | 100% |
| Directory | 2 | 9 | 100% |
| Logout | 1 | 18 | 100% |
| Total | 21 | 120 | 100% |

## 16.3 Automation Coverage

| Metric | Value |
| --- | --- |
| Total Test Cases | 120 |
| Automated Test Cases | 48 |
| Manual-Only Test Cases | 72 |
| Automation Coverage | 40% |

## 16.4 API Coverage

| Metric | Value |
| --- | --- |
| Total API Endpoints Identified | 12 |
| API Endpoints Tested | 10 |
| API Test Cases Executed | 25 |
| API Coverage | 83% |

## 16.5 Overall Coverage Dashboard

| Coverage Dimension | Target | Achieved |
| --- | --- | --- |
| Requirement Coverage | 100% | 100% ✓ |
| Module Coverage | 100% | 100% ✓ |
| Test Case Execution | 100% | 100% ✓ |
| Defect Resolution | 100% | 100% ✓ |
| Automation Coverage | 35%+ | 40% ✓ |
| API Test Coverage | 75%+ | 83% ✓ |
| Deliverable Completion | 100% | 100% ✓ |

# 17. Key Challenges & Resolutions

## 17.1 Public Demo Environment Limitations

Challenge: The OrangeHRM public demo environment resets periodically, causing pre-configured test data (employees, leave records, job vacancies) to be removed without notice. This impacted test repeatability and made certain test scenarios reliant on specific pre-existing data difficult to sustain.

Resolution: Test cases were designed to be self-contained where possible, creating required test data as part of the test setup and cleaning up afterward. Test data dependency mappings were documented to enable quick re-setup after environment resets. Automation scripts incorporated data creation preconditions.

## 17.2 Test Data Management Challenges

Challenge: Managing consistent test data across manual and automated test execution proved challenging, particularly for modules with complex data dependencies such as Leave (requiring employee records with assigned leave types) and Recruitment (requiring active job vacancies and candidate records).

Resolution: A Test Data Strategy was implemented using a dedicated test data preparation section in the test documentation. Automation scripts used data-driven approaches with TestNG DataProviders and Cucumber data tables to parameterize test execution and reduce hard-coded data dependencies.

## 17.3 Selenium Automation Challenges

Challenge: OrangeHRM uses Angular-based dynamic page rendering, causing elements to be temporarily unavailable during page transitions and data loading operations. This resulted in intermittent `ElementNotInteractableException` and `NoSuchElementException` failures during initial automation runs.

Resolution: Custom wait utilities were implemented using Selenium's `WebDriverWait` and `ExpectedConditions` to replace implicit waits with explicit waits targeted at specific element states. A `WaitUtils` helper class was created to standardize wait strategies across all page objects.

## 17.4 Jenkins Integration Challenges

Challenge: Initial Jenkins build configuration encountered classpath conflicts between TestNG and Cucumber runner configurations, causing build failures unrelated to test logic. Additionally, Extent Reports HTML file paths required special configuration to publish correctly as Jenkins artifacts.

Resolution: Maven Surefire Plugin configuration was refined in `pom.xml` to specify the correct test runner class and resolve dependency conflicts. Jenkins post-build action configuration was updated with explicit HTML report file path patterns for correct artifact publishing.

## 17.5 API Authentication Challenges

Challenge: OrangeHRM API requires bearer token authentication for all protected endpoints. Token expiration during longer test runs caused late-cycle API tests to fail with 401 Unauthorized responses.

Resolution: Token management was addressed by implementing a `TokenManager` utility class that retrieved and cached authentication tokens, refreshing them proactively before expiration. API test suites were configured to obtain fresh tokens at the start of each test class execution.

# 18. Lessons Learned

## 18.1 Manual Testing

- Thorough requirement analysis before test design prevents significant rework and ensures test cases address real business needs rather than assumed functionality.

- Exploratory testing prior to formal test case execution reveals application behaviors that structured test design alone may not anticipate, and should be scheduled as a deliberate activity rather than an afterthought.

- Negative test cases frequently reveal more meaningful defects than positive test cases and should receive proportionally greater attention during test design.

- Maintaining an up-to-date RTM throughout execution rather than retrospectively significantly reduces closure documentation effort.

## 18.2 Automation Testing

- The Page Object Model is essential for maintaining large automation suites; without it, even moderate test suite sizes become difficult to maintain as the application evolves.

- Investing in a robust utility layer (waits, screenshots, configuration management) at the outset of framework development pays significant dividends in later phases by reducing debugging time and improving framework reliability.

- Automation should be targeted at regression-critical and high-frequency scenarios; attempting to automate 100% of test cases often results in a fragile, difficult-to-maintain suite with diminishing returns.

- Cucumber BDD feature files serve a dual purpose as executable specifications and living documentation, making them valuable beyond their role as automation drivers.

## 18.3 API Testing

- API testing should begin concurrently with UI testing rather than sequentially, as it provides faster feedback on backend correctness and can identify defects before UI coverage is complete.

- Postman is an excellent tool for API exploration and documentation; transitioning validated Postman collections to Rest Assured for CI/CD integration provides the best of both worlds.

- Authentication token management is a frequently underestimated complexity in API test automation and warrants deliberate design consideration from the outset.

## 18.4 CI/CD Integration

- A working Jenkins pipeline with even basic configuration provides immediate value through consistent, repeatable test execution that eliminates the risk of "works on my machine" execution environment issues.

- Report publishing configuration requires careful attention; HTML reports with relative resource paths (CSS, JavaScript) often require specific Jenkins plugins or path handling to render correctly.

- Keeping build execution times under 10 minutes is important for pipeline usability; long-running test suites should be parallelized or split into targeted subsets for CI execution.

## 18.5 Agile Practices

- Defining clear, testable acceptance criteria for each user story at sprint planning time significantly improves both development and testing efficiency by eliminating ambiguity.

- Sprint retrospectives, even when conducted individually in an academic context, provide structured reflection that improves subsequent sprint planning and execution quality.

- Maintaining a refined and prioritized backlog at all times prevents sprint planning delays and ensures the team always has a clear next set of priorities.

## 18.6 AI-Assisted Testing

- AI tools are most effective as a starting point accelerator, not a replacement for domain expertise. AI-generated artifacts consistently required expert review and customization.

- Prompt engineering — crafting specific, context-rich instructions for AI tools — dramatically improves the quality and relevance of AI-generated outputs.

- AI tools are particularly valuable for overcoming the "blank page" challenge in documentation and automation, where the cognitive overhead of starting from scratch is the primary productivity barrier.

# 19. Project Outcomes & Achievements

## 19.1 Achievement Summary

The project was completed successfully, delivering all planned outcomes across every dimension of the testing engagement. The following achievements were recorded at project closure:

| # | Achievement | Metric | Result |
| --- | --- | --- | --- |
| 1 | Requirement Coverage | 21/21 requirements covered | 100% |
| 2 | Test Case Design | 120 test cases authored | Complete |
| 3 | Test Execution | 120/120 test cases executed and passed | 100% Pass Rate |
| 4 | Defect Management | 6 defects raised and 6 resolved | 100% Resolution Rate |
| 5 | Automation Framework | 48 automated test cases across 7 modules | 40% Automation Coverage |
| 6 | API Testing | 25 API test cases, 10 endpoints validated | 100% API Pass Rate |
| 7 | CI/CD Pipeline | 5 builds executed, 4 green builds | Operational Pipeline |
| 8 | JIRA Agile | 4 sprints, 14 stories, 53 tasks completed | 100% Sprint Completion |
| 9 | Deliverables | 18 planned deliverables produced | 100% Deliverable Completion |
| 10 | AI Tool Integration | 3 AI tools applied across 9 activity types | Successfully Implemented |

## 19.2 Measurable Outcomes

- A production-quality Selenium automation framework was built from scratch, demonstrating competency in Java, Maven, Page Object Model, Cucumber BDD, and TestNG.

- A fully functional Jenkins CI/CD pipeline was configured, demonstrating practical DevOps skills applicable in industry environments.

- A comprehensive Postman API test collection and Rest Assured automation suite were developed, establishing API testing as a core competency.

- A complete suite of professional QA documentation artifacts was produced, reflecting industry-standard documentation practices suitable for enterprise QA roles.

- Practical experience with JIRA Agile project management was gained, including sprint planning, user story management, and sprint reporting.

- AI-assisted testing was evaluated, documented, and assessed, demonstrating awareness of emerging QA tooling trends and the ability to integrate AI tools responsibly and effectively.

# 20. Recommendations

## 20.1 For Future Testing Engagements

1. Implement Test Parallelization: As the automation suite grows, configure TestNG parallel execution or Selenium Grid to reduce total execution time and enable efficient CI/CD integration at higher test volumes.

2. Expand API Test Coverage: Extend API testing to cover the remaining 17% of identified endpoints, including error-path scenarios and schema validation for all response payloads.

3. Introduce Performance Testing: Integrate JMeter or Gatling into the project to complement functional testing with non-functional performance and load validation, particularly for high-traffic modules like Login and PIM.

4. Adopt Contract Testing: Implement consumer-driven contract testing using a tool such as Pact to formalize API interface agreements and detect breaking changes early in the delivery pipeline.

5. Enhance Test Data Management: Implement a dedicated test data management strategy using a database seeding script or a test data service to eliminate dependency on pre-existing demo environment data and ensure fully repeatable test execution.

6. Expand Cross-Browser Coverage: Configure the automation framework to execute across multiple browsers (Chrome, Firefox, Edge) using WebDriverManager's multi-browser support to ensure cross-browser compatibility.

7. Integrate Code Quality Analysis: Incorporate SonarQube or a similar code quality tool into the Jenkins pipeline to enforce code quality standards on automation framework code as well as application code.

8. Develop a Mobile Testing Stream: As organizations increasingly access HRM systems via mobile devices, extending the testing scope to mobile browsers and potentially native mobile applications using Appium would significantly broaden the project's relevance.

9. Formalize AI Tool Governance: Develop a structured AI tool usage policy for QA activities, specifying acceptable use cases, required review processes, and output validation standards to ensure AI-generated artifacts meet quality thresholds before use.

10. Implement Visual Regression Testing: Integrate a visual regression tool such as Applitools Eyes or Percy to detect unintended UI changes that functional test cases may not capture.

# 21. Conclusion

This Final QA Report documents the successful completion of a comprehensive software testing project conducted on the OrangeHRM Demo Application. The project was undertaken as an academic software testing capstone engagement, with the dual purpose of demonstrating mastery of software quality assurance concepts and producing a portfolio-quality body of work reflective of industry standards and practices.

The project achieved all of its stated objectives. Complete requirement traceability was established across 21 functional requirements, 40 test scenarios, and 120 test cases, with 100% coverage maintained throughout the testing lifecycle. Manual test execution achieved a 100% pass rate across all 8 modules and all 120 test cases following defect resolution. All 6 defects identified during the initial execution cycle were resolved and verified, achieving a 100% defect resolution rate.

The automation testing stream delivered a production-quality Selenium WebDriver framework implemented in Java with Maven, Page Object Model, TestNG, Cucumber BDD, and Extent Reports, covering 40% of the total test suite with 48 automated test cases. The API testing stream validated 10 OrangeHRM API endpoints with 25 test cases achieving a 100% pass rate through both Postman and Rest Assured execution. The Jenkins CI/CD pipeline was successfully configured and demonstrated consistent automated test execution and reporting across 5 build cycles.

Agile project management practices were applied through JIRA, with 4 sprints completed, 14 user stories delivered, and 53 tasks closed, all at 100% completion. AI-assisted testing tools were evaluated and integrated across 9 activity types, delivering measurable productivity benefits while the limitations and risks of AI tooling were clearly identified and documented.

The 18 project deliverables produced over the course of this engagement collectively represent a complete, professional QA portfolio demonstrating competency across the full software testing lifecycle including planning, design, execution, automation, API testing, CI/CD integration, Agile management, defect management, and documentation.

This project confirms that structured, methodology-driven software quality assurance practices, when applied with discipline and supported by appropriate tooling, are capable of delivering complete and reliable test coverage even in complex, multi-module web applications. The skills, artifacts, and insights produced through this project provide a strong foundation for professional software quality assurance practice.

## Formal QA Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer / Test Lead | [Name] | _____________ | June 2026 |
| Project Supervisor / Reviewer | [Name] | _____________ | June 2026 |

Document Status: ✅ FINAL — APPROVED FOR SUBMISSION

All testing activities concluded. All deliverables complete. Project formally closed.

OrangeHRM Final QA Report | Version 1.0 | June 2026 | Confidential — Academic Project